MANAGEAI

Implementation Wave Manual

/* INJECT: clientName */ — /* INJECT: projectName */

Platform: /* INJECT: platform */  ·  /* INJECT: projectCode */  ·  /* INJECT: date */

For implementation engineers and technical team leads.

Prepared by ManageAI  ·  CONFIDENTIAL

# How to Use This Manual

This manual is written for an implementation engineer who may be new to AI automation. Each wave is a self-contained set of build tasks. Complete them in order. Never skip a wave. If you're stuck, the troubleshooting section at the end of each wave has you covered.

| SYMBOL | MEANING |
| --- | --- |
| ⚡ ACTION | You need to click something, type something, or configure something |
| ⚠ WARNING | If you skip this or do it wrong, the system will break |
| 💡 TIP | Faster or smarter way to complete the step |
| 🔑 KEY CONCEPT | Important idea you need to understand before continuing |
| ✓ CHECKPOINT | Verify this before moving to the next step |

# Wave 0 — Prerequisites

⚠ Do NOT start Wave 1 until every item in this wave is complete. Missing prerequisites are the #1 cause of failed builds.

## 0.1 Required Accounts

YOU WILL NEED ACCOUNTS FOR:

- /* INJECT: account_1 */ — Sign up at /* INJECT: account_1_url */

- /* INJECT: account_2 */ — Sign up at /* INJECT: account_2_url */

- Anthropic API — Sign up at platform.anthropic.com

## 0.2 API Keys & Credentials

Store ALL keys in a password manager or your team's shared secrets vault. Never paste keys into documents or chat.

| CREDENTIAL | WHERE TO GET IT | WHERE IT GOES | REQUIRED? |
| --- | --- | --- | --- |
| Anthropic API Key | platform.anthropic.com → API Keys | Environment variable: ANTHROPIC_KEY | Yes |
| /* INJECT: cred_1 */ | /* INJECT: cred_1_source */ | /* INJECT: cred_1_destination */ | Yes |
| /* INJECT: cred_2 */ | /* INJECT: cred_2_source */ | /* INJECT: cred_2_destination */ | Yes |
| /* INJECT: cred_3 */ | /* INJECT: cred_3_source */ | /* INJECT: cred_3_destination */ | Optional |

## 0.3 Key Concepts

🔑 WEBHOOK

A webhook is a URL that listens for data. When something sends data to the URL, your automation starts. Think of it as a doorbell — when someone rings it, your system wakes up.

🔑 MODULE / NODE / STEP

One action in your automation. Each module does exactly one thing: get data, transform data, call an API, send an email. You connect modules in sequence to build a flow.

🔑 AI CALL (HTTP MODULE TO CLAUDE)

Your automation sends text to the Claude API. Claude reads it, processes it, and sends back a structured response (JSON). Your automation then uses that response to take action.

🔑 ENVIRONMENT VARIABLE

A named storage location for a value (like an API key) that your automation can reference by name instead of pasting the actual value. Keeps secrets secure and makes updating easy.

## 0.4 Wave 0 Checkpoint

- ✓ All accounts created and verified

- ✓ All API keys obtained and stored securely

- ✓ Key concepts reviewed

- ✓ You have access to the /* INJECT: platform */ workspace

# Wave 1 — /* INJECT: wave_1_title */

Objective: /* INJECT: wave_1_objective */

| TIME EST. | WHAT YOU'RE BUILDING | DIFFICULTY | OUTPUT |
| --- | --- | --- | --- |
| /* INJECT: w1_time */ | /* INJECT: w1_what */ | /* INJECT: w1_difficulty */ | /* INJECT: w1_output */ |

## Step 1.1 — /* INJECT: w1_step1_title */

⚡ ACTION

- /* INJECT: w1_step1_action_1 */

- /* INJECT: w1_step1_action_2 */

- /* INJECT: w1_step1_action_3 */

💡 TIP: /* INJECT: w1_step1_tip */

## Step 1.2 — /* INJECT: w1_step2_title */

⚡ ACTION

- /* INJECT: w1_step2_action_1 */

- /* INJECT: w1_step2_action_2 */

## Wave 1 Troubleshooting

| IF THIS HAPPENS | DO THIS |
| --- | --- |
| /* INJECT: w1_error_1 */ | /* INJECT: w1_fix_1 */ |
| /* INJECT: w1_error_2 */ | /* INJECT: w1_fix_2 */ |
| Connection fails or returns 401 | Verify API key has no extra spaces, was copied correctly, and is set as the correct environment variable name |

## Wave 1 Checkpoint

- ✓ /* INJECT: w1_checkpoint_1 */

- ✓ /* INJECT: w1_checkpoint_2 */

- ✓ /* INJECT: w1_checkpoint_3 */

# Wave 2 — /* INJECT: wave_2_title */

Objective: /* INJECT: wave_2_objective */

/* INJECT: wave_2_content */ — Agent expands this wave following the exact Wave 1 pattern: time/difficulty table, numbered steps, tip callouts, troubleshooting table, checkpoint bullets.

# Wave 3 — /* INJECT: wave_3_title */

/* INJECT: wave_3_content */ — Agent expands following Wave 1 pattern.

# Wave 4 — /* INJECT: wave_4_title */

/* INJECT: wave_4_content */ — Agent expands following Wave 1 pattern.

# Wave 5 — Testing & Go-Live

## 5.1 Pre-Launch Checklist

| # | CHECK | STATUS |
| --- | --- | --- |
| 1 | All scenarios are active (not paused) in /* INJECT: platform */ | ☐ |
| 2 | Test run completed with real production data | ☐ |
| 3 | Error alerts configured and tested | ☐ |
| 4 | Client admin has run through system once with engineer present | ☐ |
| 5 | Build Manual pushed to client OneDrive folder | ☐ |
| 6 | /* INJECT: go_live_check_1 */ | ☐ |
| 7 | /* INJECT: go_live_check_2 */ | ☐ |

## 5.2 How to Monitor the System

- Check /* INJECT: monitoring_location */ daily for the first week

- Watch for error notifications at /* INJECT: error_notification_channel */

- Review first real output against expected results within 24 hours of go-live

# Appendix — AI & Automation Tips

These tips are distilled from dozens of production automation builds. Read them before you start building.

## AI Tips

- Always use JSON schema output — never ask Claude to respond in plain text for structured data. Schema enforcement eliminates hallucinated formats.

- Set temperature to 0 for extraction and classification tasks. Use 0.3–0.5 for summarization or generation.

- Include 2–3 examples in the system prompt for any task involving judgment or formatting. Examples teach better than instructions.

- Validate AI output immediately after the AI module. If a required field is missing or malformed, catch it before it propagates downstream.

- One task per AI call. Do not ask Claude to extract data AND write a report in a single prompt. Split it into two modules.

## Automation Tips

- Prefix every variable name with your project code: /* INJECT: projectCode */_variable_name. Makes debugging 10x faster.

- Test with the ugliest data you can find. Edge cases break in production, not in testing with clean sample data.

- Add an error handler (BasicFeeder in Make.com, Error Trigger in n8n) to every HTTP module. Silent failures are worse than loud ones.

- Use the platform's built-in logging. In Make.com, scenario history is your best friend. In n8n, execution logs.

- Version your system prompt. Before changing it, copy the old version to a doc with the date. Changes to prompts break things in unexpected ways.

## Common Mistakes

- Hardcoding API keys instead of using environment variables — this will break when keys rotate and creates a security risk.

- Not handling API rate limits — add retry logic on every external call.

- Skipping error alerts — if the system fails silently, you'll find out from the client, not from your system.

- Forgetting to test with real data — synthetic data almost never reveals the edge cases that production data does.